## Slide 1: Capstone Project: Recruitment Agency and Consultancy Process Management System
RA-Team
Supervisor: Tran Dinh Tri
Member: Nguyen Hoang Duc(PM)
Nguyen Van Cao
Tran Danh Hung
Ngo Manh Hung
Bui Quoc Huy

## Slide 2: Table of Contents
Introduction
Project Management Plan
Software Requirement Specification
System Design
System Implementation & Test
Lesson Learned
Demo
Q&A

## Slide 3: Introduction
Project Background
The idea
Expected System
The existing system
Purpose

## Slide 4: Introduction
Background
  A lot of companies take a lot of time to recruit employees who match their requirements.
  And a lot of employees want to find a job that they want to work.
The Idea of Our System

## Slide 5: Introduction
    Existing System
    Pros:
      Mobile App
      Personal Member Page
    Cons:
      Old-fashioned designed
      Not verify information
      Not pre-interview candidates

## Slide 6: Introduction
    Expected System
  Our system is developed for an agency company.
  Companies can post their jobs and Job Seekers will apply for the job they want.
  Companies and Job information on our system is verified to improve the reliability of the information

## Slide 7: Introduction
Purpose
  Pass the Capstone Project with high value
  Approach new Technology
  Better in team work
  All team member experience the software development process

## Slide 8: Software Project Management Plan
Software process model
Work breakdown Structure
Technologies & Tools
Communication Plan
Risk Management Plan

## Slide 9: Software Process Model
The process model chosen for the project is Iterative and Incremental (IID).
Flexible to change requirements
Getting experience from previous iterations

## Slide 10: Work Breakdown Structure

## Slide 11: Work Breakdown Structure

## Slide 12: Technologies

## Slide 13: Tools
Design Tools
Document Tools
Communication Tools
Resource Control Tools
Development Tools

## Slide 14: Communication Plan
  8 hours/day
  5 days/week
Time
  FPT University
  Home
  Coffee
Location
  Skype
  Gmail
  Face-to-face
Communication
  Once/week
Meeting Supervisor

## Slide 15: Risk Management Plan
Risk Description | Risk type | Probability | Impact | Risk strategy | Fallback plan
Members suffer Ebola and member unexpected out team | People | High | Serious | - Member Define a suitable schedule to guarantee member’s health. -Leader share work for team member remain | - Share work to other members to meet work deadline. -Announce for supervisor to seek to resolve
Conflicts between team members | People | High | Serious | -Regularly organize team buildings to improve members’ spirit. | - Team members should make concession to each other. - All team should analyze and find a way to become reconciled.
Overestimate or underestimate time for tasks, or many members are working in companies so they don’t have much time for project | People | High | Serious | - Define detail plan in each working phase. - redistribution of work - Organize meeting to remind to all members that project is the most important. | -Work overtime. - work Sunday and Saturday

## Slide 16: 3.System Requirements Specifications (SRS)
Functional Requirements
Non-Functional Requirements
Entity-Relationship Diagram

## Slide 17: Functional Requirement
Use case diagram for Guest and Registered User

## Slide 18: Functional Requirement
Use case diagram for Staff, Manager and Admin

## Slide 19: Guest
Search Job
View Information
Register

## Slide 20: Guest
Search Job
Register
View Information

## Slide 21: Guest
Search Job
Register
View Information

## Slide 22: Registered User
Login
Apply Job
Manage History
Manage Education
Edit Profile

## Slide 23: Registered User / Job Seeker
Login
Apply Job
Manage History
Manage Education
Edit Profile

## Slide 24: Registered User / Job Seeker
Login
Apply Job
Manage History
Manage Education
Edit Profile

## Slide 25: Registered User / Job Seeker
Login
Apply Job
Manage History
Manage Education
Edit Profile

## Slide 26: Registered User / Job Seeker
Login
Apply Job
Manage History
Manage Education
Edit Profile

## Slide 27: Registered User / Company
Manage Contact
Post Job
Edit Waiting Job
Edit Information

## Slide 28: Registered User / Company
Manage Contact
Post Job
Edit Waiting Job
Edit Information

## Slide 29: Registered User / Company
Manage Contact
Post Job
Edit Waiting Job
Edit Information

## Slide 30: Registered User / Company
Manage Contact
Post Job
Edit Waiting Job
Edit Information

## Slide 31: Agency User / Staff
Approve Company
Approve Job
Export Result
Schedule Interview

## Slide 32: Agency User / Staff
Approve Company
Approve Job
Export Result
Schedule Interview

## Slide 33: Agency User / Staff
Approve Company
Approve Job
Export Result
Schedule Interview

## Slide 34: Agency User / Staff
Approve Company
Approve Job
Export Result
Schedule Interview

## Slide 35: Non-Functional Requirements
OOP paradigm
Reliability
Maintainability
Usability
Security
The database must be backup regularly
Data must be collected carefully and correctly
Code comments and naming convention.
Meaningful error message.
Password encrypted
User manual guide

## Slide 36: Entity-Relationship Diagram

## Slide 37: 4.Software Design
Overall Architecture
Component Diagram
Detailed Design
Database Design

## Slide 38: Overall Architecture

## Slide 39: Overall Architecture (Back-end)

## Slide 40: Overall Architecture (Front-end)

## Slide 41: Component Diagram (Back-end)

## Slide 42: Component Diagram (Front-end)

## Slide 43: Detailed Design
First cut Front-end
Class diagram

## Slide 44: Detailed Design
Login (Back-end) Class diagram

## Slide 45: Detailed Design
Login(Back-end) Sequence Diagram

## Slide 46: Detailed Design
Approve Job(Front-end) Sequence Diagram

## Slide 47: Database Design ( Table Diagram)

## Slide 48: Database Design(Example Table: Companies)

## Slide 49: 5.System Implementation & Test
Testing Strategy
Testing Process
Testing Environment
Test Plan
Test Case
Test Result

## Slide 50: Testing Strategy
Using V-Model for testing

## Slide 51: Testing Process

## Slide 52: Testing Environment
Mozilla Firefox 31.0
Google Chrome Version 36.0.1985.143 m
RAM 4.0 GB | CPU i5 2.40GHz

## Slide 53: Test Plan

## Slide 54: Test Cases(example)

## Slide 55: Test Result
Module Code | Pass | Fail | Untested | N/A | Number of test cases
Integration test |  |  |  |  | 
Total | 548 |  |  |  | 548
Register | 111 |  |  |  | 111
Search Job | 6 |  |  |  | 6
Login | 11 |  |  |  | 11
Forgot password | 11 |  |  |  | 11
Change password – Front end | 11 |  |  |  | 11
Applied history | 8 |  |  |  | 8
Add new work history | 66 |  |  |  | 66
Add Education | 25 |  |  |  | 25
Post Job | 76 |  |  |  | 76
Lock & unlock job seeker | 2 |  |  |  | 2
Export Job seeker report | 2 |  |  |  | 2
Overview Job | 27 |  |  |  | 27
Manage Data | 48 |  |  |  | 48
Group | 33 |  |  |  | 33
Overview Company | 3 |  |  |  | 3
Change password –back end | 15 |  |  |  | 15
GUI – Front-end | 28 |  |  |  | 28
GUI – Back-end | 65 |  |  |  | 65
System test |  |  |  |  | 
Total | 574 |  |  |  | 574
Confirm moving –Front –end | 217 |  |  |  | 217
Confirm moving –Back –end | 39 |  |  |  | 39
Performance –Front –end | 217 |  |  |  | 217
Performance –Back –end | 39 |  |  |  | 39
Confirm Influence | 62 |  |  |  | 62
Total | 1122 |  |  |  | 1122

## Slide 56: 6.Lesson Learned
Soft skills:
Communication
Negotiation
Planning
Team motivation
Teamwork
Technologies:
  Java
  PHP
  Framework: ADF Framework
  Subversive SVN, Code Google
  jQuery, CSS, HTML,…

## Slide 57: 7.Demo

## Slide 59
Thank you!