## Slide 1: Online Solution for Small Shop
Supervisor: Phan Truong Lam
TEAM MEMBERS:
Le Huy
Bui Duc Manh
Le Thanh Hai
Pham Van Nguyen
Nguyen Dinh Dong

## Slide 2: Agenda
Introduction
Project management plan
Software Requirement Specifications
Software Architecture Design
Testing
Summary
Demo
Q&A

## Slide 3: Introduction
Project information:
    Project name: Online Solution for Small Shop
    Project code: O3S
    Project type: Website

## Slide 4: Roles & Responsibilities
Supervisor: Phan Truong Lam
Project Manager: HuyL
Developer & Designer team:
    HuyL
    NguyenPV
    ManhBD
    HaiLT
Test team: NguyenPV, HuyL, ManhBD
Document & QA: DongND, HaiLT

## Slide 5: Project management plan
Using Waterfall Model

## Slide 6: Task Sheet
Notes: Trên slide là bản kế hoạch làm việc chi tiết của nhóm, được mô tả kỹ trong WBS.

## Slide 7
Metrics | Committed | Actual
Start Date | 8-Sep-2014 | 8-Sep-2014
End Date | 9-Dec-2014 | 9-Dec-2014
Duration | 93 | 93
Team member | 5 | 5
Notes: Mục tiêu của nhóm là hoàn thành đồ án trong vòng 93 ngày, bắt đầu từ 8/9/2014 tới 19/12/2014 bao gồm cả việc kiểm thử.

## Slide 8
Miscommunication
Time shortage
Design Errors
Requirement changed
Scope changed
RISK

## Slide 9: Tools and Techniques
Programming languages: C#, HTML, CSS, JavaScript.
Software Architecture: MVC.
Process Model: Waterfall process model.
IDEs: Visual Studio 2013.
DBMS: Microsoft access 2010.
UML Tools: Astah Professional.
Web Server: IIS 8.0.

## Slide 10: Functional Requirements Non-Functional Requirements Entity-Relationship Diagram

## Slide 11: Functional Requirement
Notes: Use case diagram

## Slide 12
Use case diagram for customer

## Slide 13
Use case diagram for Category management

## Slide 14
Use case diagram for Product management

## Slide 15
Use case diagram for Order management

## Slide 16: Non-Functional Requirement
    Reliability
Restrict error in system.
    Security
The system should provide methods to prevent common.
Using SSL, MD5 to encrypt transferred sensitive information.
    Maintainability
System will be designed high cohesive and loosely coupling to easy change and not affected to other components
    Portability
Support multiple screen resolutions (1024x768, 1366x788)

## Slide 17: Entity-Relationship Diagram

## Slide 18: System Overview

## Slide 19: System Architectural Design

## Slide 20: Component Diagram

## Slide 21: Class Diagram

## Slide 22: Sequence Diagram

## Slide 23: Database Design

## Slide 24: Testing Strategy

## Slide 25: Testing Process

## Slide 26: Test Stages
Type of test | Stage of test |  | 
 | Unit test | Integration test | System test
Function test | X | X | X
Security test |  |  | X

## Slide 27: TEST CASE

## Slide 28: TEST RESULT
No | Module code | Pass | Fail | Untested | N/A | Number of test cases
1 | Seller Function | 52 | 10 | 0 | 0 | 62
2 | Customer Function | 6 | 2 | 0 | 0 | 8
3 | Security Test | 3 | 0 | 0 | 0 | 3
Total |  |  |  | 0 | 0 | 73

## Slide 29: DEMO

## Slide 30: Q&A

## Slide 31: THANK FOR LISTENING