## Slide 1
Searching Electronic Products
August 2012

## Slide 2
Mr. Nguyễn Hồng Kỳ
Supervisor

## Slide 3
Members
AnhDB
00910
DongTS
00963
PhucNV
00715
HangNLT
00948
KhoiVQ
00878

## Slide 4
Project managements
Requirements
Design and implementation
Testing
Lesson learn
Demo
Overview
1
2
3
4
5
6
7
Contents

## Slide 5
Overview

## Slide 6
Background
Shopping online become a new trend
Many shops, providers
Many products
Hard to cover all products and providers
Google product does not support Vietnamese product

## Slide 7
Literature Review

## Slide 8
1
2
Smart
Does not have Vietnam’s products
Not popular in Vietnam
3
Literature Review

## Slide 9
1
2
Vietnamese interface
Products from Vietnam’s providers
Out of date information
3
Literature Review

## Slide 10
Our Product

## Slide 11
Project Managements

## Slide 12
Team management
Weekly meeting: 2pm on Wednesday and Saturday at Khoi’s house
Checking task and update project plan at meeting
Communication: group mail, skype

## Slide 13
Software Development process model
Iterative Software Process Model

## Slide 14
Role and Responsibilities

## Slide 15
Role and Responsibilities
 |  |  |  | Project Team Member |  |  |  | 
 |  | Project Instructor |  | Tran Son Dong | Vu Quang Khoi | Nguyen Viet Phuc | Doan Bao Anh | Ngo Le Thu Hang
1 | Initiation |  |  |  |  |  |  | 
 | Identify Business cases and key stakeholders | C |  | A | R | S | S | S
 | Prepare Project Charter | C |  | A |  |  |  | 
 | Hold project kick-off meeting | I |  | A | R | R | R | R
2 | Planing | C |  | A | R | S |  | S
3 | Executing |  |  |  |  |  |  | 
 | Requirement Analysis | C |  | A | R | R |  | I
 | Architecture Design | C |  | A | R | S | S | 
 | Detailed Design | C |  | A | S | R | S | 
 | Test Plan | C |  | A | I | I | S | R
 | Create Test Case | C |  | A | I | I | S | R
 | Coding | C |  | A | R | R | R | 
 | Testing | C |  |  | S | S | S | R
 | Create Test Report | C |  | A |  |  | R | R
 | Documentation | C |  | S | R |  | S | S
4 | Controlling |  |  |  |  |  |  | 
 | Quality Mangament |  |  | A |  |  |  | 
 | Progress Report |  |  | A |  |  |  | 

## Slide 16
Risk management
ID | Risk Description | Propability | Effect | Status
1 | Technology: System user very complex technology like crawler. | Moderate | Serious | Potential
2 | Project Management skill: Project Manager lacks of project management skill | Moderate | Serious | Potential
3 | Hardware availability: Project architecture is client-server, so a server is needed to perform system test and performance test | Very high | Serious | Occured
4 | Resource Experience: Team member lack of software development experience | Moderate | Insignificant | Not relevant

## Slide 17
Requirements

## Slide 18
Requirements
Front-end
Back-end
SEP User
SEP Admin
SEP Site
Product database
Database

## Slide 19
Functional Requirement
Actors Functions | SEP User | SEP Administrator
Search for Electronic Product | X | X
Add To Compare List | X | X
Configure Link To Get Data |  | X

## Slide 20
Non-Functional Requirement
Usability
Availability
Scalability
Maintainability

## Slide 21
Design & Implementation

## Slide 22
Overall System Architecture

## Slide 23
Overall System Architecture
Provider

## Slide 24
Overall System Architecture
Listing data
Search component
Auto complete component
Suggestion component
Highlight component
Facet component

## Slide 25
Web Architectural Design
Model View Controller (MVC)

## Slide 26
Web Class Diagram

## Slide 27
Sequence Diagram

## Slide 28
Database Design: Web

## Slide 29
Database Design: Spider

## Slide 30
Testing

## Slide 31
Unit test
Integration test
System test
Performed by developers.
Individual units of source code are tested.
Performed by test team.
The separate modules will be tested.
Performed by all team members.
Checking if the integrated product meets the specified requirements
Acceptance test
Performed by User.
Determine whether a system meet all the requirements
Testing

## Slide 32
Test Environment

## Slide 33
Test Management
Item to be Tested
Searching
Comparison
Reliability
Add to comparison
Filter by category/ price/ providers
Performance
Graphic User Interface

## Slide 34
Item not to be Tested
Test Management
SEP on browser that not [IE, Chrome, Firefox]
Security testing
Maintainability
Localization testing

## Slide 35
Test Result | Distribution | PASS | FAIL | Untested | Number of TCs
 | Google Chrome | 152 | 0 | 0 | 152
 | Mozila FireFox | 152 | 0 | 0 | 152
 | Internet Explorer | 152 | 0 | 0 | 152
Test Result

## Slide 36
Lesson & Learn
Team Communication
Project Management Skill
Project Scope Management

## Slide 37
Demo

## Slide 38
SEP